## Slide 1: Story Cards
MoSCoW analysis
Prioritized
Story points
Given a title
Full acceptance criteria
Stories for sprint 1 broken into tasks

## Slide 2
Role 1 – Courier – The person who picks up packages, delivers them to the warehouse and distributes them from the warehouse to their designated locations.
Role 2 – Administrator – The owner of the business who handles all the administration tasks of the delivery process
Role 3 – Customer – The person who places orders, ensures packages are ready for pickup and selects destinations and delivery time
System Roles

## Slide 3
Story A-1
All Orders
• As the administrator (Bill), I want to be able to see any outstanding and current orders so I can ensure the flow of the business remains and customers are satisfied.
Acceptance Criteria
Be able to view on the website the current and outstanding orders.
After login, there should be an orders tab which highlights current orders and shows upcoming orders (outstanding orders).
4
Must
Notes

## Slide 4
Story A-2
Assigned Courier
• As the administrator (Bill), I want to able to see which delivery driver is making which delivery so I can ensure there are no delivery conflicts.
Acceptance Criteria
In the Orders tab, there should be a table that lists the order number, delivery driver (courier) and the destination address.
4
Must
Notes

## Slide 5
Story A-3
Delivery Flow
• As the administrator (Bill), I want to know where to send packages – Pickup location, date and time for pick up, date and time for delivery, delivery status so I can ensure the business process is completed with customer satisfaction.
Acceptance Criteria
On the website application, there should be a button that that leads to a page called “Outstanding Orders”
The outstanding orders page houses a table that lists pickup location, date and time for pickup, and date and time for delivery
The relevant parts of the table has to be able to be relayed to the courier doing those specific deliveries
4
Must

## Slide 6
Story A-4
Courier Location
• As the Administrator, I want to be able to know the location of my couriers so that I can ensure they are taking the correct route for the delivery.
Acceptance Criteria
GPS tracking could be utilized, not entirely possible to implement without a GPS installed in a vehicle. However a map could be incorporated into the site that could be used.
16
Could
Notes
Real time monitoring may not be that useful as the admin is unlikely to be actively watching where the drivers are driving. The ability to view the routes the driver took (from warehouse to collection/drop off) however could be quite useful to ensure drivers aren’t making too many detours.
That being noted, the only necessary requirement is to ensure that timestamps are being recorded at the time of collection as well as when the package arrives at the warehouse, when the driver leaves the warehouse with the package and when the delivery has been completed.

## Slide 7
Story A-5
Delivery Type
• As an administrator I want to be able to see the type of delivery (ie priority, weight) so I can prioritize and plan delivery runs
Acceptance Criteria
In the orders tab there should be a series of fields used to explain the type of delivery (IE, priority, weight, corporate, etc)
2
Should
Notes

## Slide 8
Story A-6
Business Process
• As the administrator I want to understand the process behind the delivery of a package so the company can scale as it grows.
Acceptance Criteria
A form “field” that includes the process type that will be utilized, will be added to the order “form”. Another tab will include a picture field that shows the varying types of models utilized to deliver the item. IE Corporate or private, etc…
8
Could
Notes
Desirable

## Slide 9
Story C-1
Customer Account
• As a customer I want to be able to register an account so that I don’t to have to constantly fill in my information for a delivery.
Acceptance Criteria
The ability to create accounts will be added to the website, to allow clients and staff alike to not have to fill in their information each time.
4
Must
Notes
There could also be a user story/card for customers NOT wanting to have to sign up as they may have no intention using the service multiple times.

## Slide 10
Story C-2
How To Order
• As a customer I want to know how the business processes my order so that I can place an order and have it delivered before a specific time
Acceptance Criteria
A tab will be added to the website which will be available to everyone, regardless of if they have an account or not. This tab will open a how to page, including contact details for further queries.
1
Could
Notes
Ideally the website and process of placing a delivery order should be intuitive enough for a help page to redundant/not useful.

## Slide 11
Story C-3
Order Status
• As a customer I want to be able to know the status of my order so I can track my package and plan for the delivery time.
Acceptance Criteria
There will be a tab for current orders for the client. That is not displayed if you are not logged in.
2
Should
Notes
Status being; not yet picked up, at warehouse, left warehouse for delivery and successfully delivered. The associated timestamps should also be displayed for each step of the journey.
Desirable: Offer an estimated delivery time based off time the package left the warehouse and the destinations distance from the warehouse.

## Slide 12
Story C-4
Pick-Up Request
• As a customer I want to be able to request a pick-up in case I or the recipient is not available at delivery.
Acceptance Criteria
On the order form, there will be an option for pickup from the warehouse, which will cost less than a full courier service.
1
Should
Notes

## Slide 13
Story C-5
Order Form
• As a customer I want to be able to place a delivery order online so that I can place an order for delivery or pick-up whenever I want to do so.
Acceptance Criteria
Be able to place an order via order form on the website
4
Must
Notes

## Slide 14
Story E-1
Delivery Route
• As a courier, I want to be able to know which route to take for my deliveries so I can take the correct route and deliver to customers on time.
Acceptance Criteria
This is hard to enforce, so a GPS will be provided to every employee of the company. As part of the company policy.
16
Could
Notes
What kind of software exists for route planning (traveling salesman problem, input list of delivery destinations and the software will output a route along with the standard gps capabilities)

## Slide 15
Story E-2
Package Type
• As a courier, I want to be able know the type of package I am delivering (Weight, shape, etc) so I can plan how much content can be packed into the truck per delivery.
Acceptance Criteria
This will merely be an addition to the order form. Under a section titled “Package details” the (Weight, shape, etc) will be included.
1
Should
Notes
Weight is obviously a necessity as the delivery cost is calculated from the weight though the size and shape may not be as useful as it will likely just be someone's job to try and fit as many packages as possible in the truck based off looks rather than reading the specified shape and size.
This could then be covered by an additional details section and/or an oversized tick-box for packages over a certain length in any dimension.

## Slide 16
Story E-3
Package Priority
• As a courier, I want to be able to know the priority of my packages so I can ensure customers are satisfied that their delivery was on time.
Acceptance Criteria
This will merely be an addition to the order form. Under a section titled “Package details” a priority field will be included.
1
Must
Notes
Priority can be either high priority (same day delivery) or standard priority (overnight)

## Slide 17
Story E-4
Delivery Schedule
• As a courier, I want to be to know which deliveries are assigned to me so that I can plan my delivery runs accordingly
Acceptance Criteria
page displaying all deliveries assigned to logged in courier
4
Should
Notes

## Slide 18
Story E-5
Change Status
• As a courier, I want to be to be able to easily change the status of a package so that I can make my deliveries more efficiently
Acceptance Criteria
Form in ‘packages’ tab which allows courier to change package status
Time should be logged automatically
8
Must
Notes

## Slide 19
Story E-6
Available Vehicles
• As a courier, I want to know which vehicles are available for my use so that I can deliver packages more efficiently (i.e. use a truck to deliver multiple to the same location, large packages)
Acceptance Criteria
Able to see a page displaying personal vehicle of courier and all company vehicles
Able to book a vehicle and see whether a specific vehicle is unavailable
8
Could
Notes
Overlaps with C-6

## Slide 20
Story A-7
Assign Couriers
• As an Administrator I want to be able to assign a delivery order to a specific courier so that I can optimize order completion and use of company resources (i.e. petrol)
Acceptance Criteria
Admin is able to assign a specific employee to a specific order
Once assigned, delivery should appear on courier’s list of deliveries
4
Must
Notes
admin can assign deliveries in same general area to the same courier
Overlap/similar to story 1-2, overlap with story 1-3

## Slide 21
Story A-8
Staff Account
• As an Administrator I want to be able to easily change a normal account to an employee or admin one so that I am able to hire more people as the company expands
Acceptance Criteria
Able to indicate whether a given account belongs to another administrator or employee
View of account is different once changed
4
Must
Notes
Maybe change so that admin can create employee or admin account and details are simply emailed to employee

## Slide 22
Story C-6
Account Management
• As a Customer I want to be able to update my account details so that I can update address, contact details, and my password should the need arise.
Acceptance Criteria
You can access and manipulate account settings without accessing the system framework
Account settings include: Address, contact details and password.
4
Must
Notes
Story overlaps with E-6
Signed off by team 118 (Kane N8866856) on Oct 5 2016